# Group5 Meeting Minute -7

**CSU Study Centre Sydney, 6th September 2017**

Meeting called to order at 04:00pm

**Members Present:**

Bijaya Raj Basnet

Binaya Subedi

Rajani Parajuli

**Non-attendance**: 0%

**Proceedings**:   
Meeting called to order **at 4:00 p.m. on 6th September, 2017**

**Summary of Topics Discussed**

* Evaluation of completions of actions from previous meeting
* Junit test cases and junit tests
* Development of test cases for unit test

**Decision Reached**

* All the action items were completed from last meeting
* Each member should work in individual part of development of junit tests

**Action Items to be completed.**

|  |  |  |
| --- | --- | --- |
| **Item** | **Responsibility** | **Due Date** |
| Entry part junit | Rajani Parjuli | 13/09/2017 |
| Pay part junit | Bijaya  Raj Basnet | 13/09/2017 |
| Exit junit | Binaya Sudedi (Author) | 13/09/2017 |
| Prepare the meeting minutes of this meeting | Bijaya | 07/08/2017 |

**Evaluation of last meeting actions:**

|  |  |  |
| --- | --- | --- |
| **Item** | **Responsibility** | **Due Date** |
| Entry part Test Cases | Rajani Parjuli (Author) | Completed |
| Pay part Test Cases | Bijaya  Raj Basnet (Author) | Completed |
| Exit Test Cases | Binaya Sudedi (Author) | Completed |
| Push the updates to individual branch | All team member | Completed |
| Prepare the meeting minutes of previous meeting | Bijaya | Completed |

**Meeting adjourned at 05:00pm**