# Group5 Meeting Minute -8

**CSU Study Centre Sydney, 13th September 2017**

Meeting called to order at 04:00pm

**Members Present:**

Bijaya Raj Basnet

Binaya Subedi

Rajani Parajuli

**Non-attendance**: 0%

**Proceedings**:   
Meeting called to order **at 4:00 p.m. on 13th September, 2017**

**Summary of Topics Discussed**

* Evaluation of completions of actions from previous meeting
* Integration testing
* User Acceptance testing

**Decision Reached**

* All the action items were completed from last meeting
* Each member should work in their individual task for Integration test

**Action Items to be completed.**

|  |  |  |
| --- | --- | --- |
| **Item** | **Responsibility** | **Due Date** |
| Entry part integration test | Rajani Parjuli | 20/09/2017 |
| Pay part integration test | Bijaya  Raj Basnet | 20/09/2017 |
| Exit part integration | Binaya Sudedi (Author) | 20/09/2017 |
| Entire project integration test | All Team Members | 20/09/2017 |
| Prepare the meeting minutes of this meeting | Bijaya | 12/09/2017 |

**Evaluation of last meeting actions:**

|  |  |  |
| --- | --- | --- |
| **Item** | **Responsibility** | **Due Date** |
| Entry part Junit test | Rajani Parjuli | Completed |
| Pay part Junit test | Bijaya  Raj Basnet | Completed |
| Exit part Junit | Binaya Sudedi (Author) | Completed |
| Prepare the meeting minutes of this meeting | Bijaya | Completed |

**Meeting adjourned at 05:00pm**